# ContextType – Mobile & Groq Feature Roadmap (5 Phases)

This document outlines how to evolve **ContextType** with:

- Clean and stable **mobile keyboard layout**

- Practical **mobile-only UX features**

- **Groq-powered LLM capabilities** for suggestions, templates, and assistance

Each phase tackles **one major feature** to keep the implementation simple and structured.

---

## Phase 1 – Mobile-First Layout Foundation

### Goal

Fix the mobile keyboard layout to make it **consistent, responsive, and touch-friendly**.

### Steps

1. **Introduce Mobile Layout Mode**

- Detect viewport

- Switch to `MobileLayout` when needed

2. **Use a Fixed Column Grid on Mobile**

- 10–12 column grid

- Key width = `calc(100vw / columns - gap)`

- Height = `8–10vh`

3. **Apply Min/Max Key Size**

```ts

MIN_SIZE = 48px;

MAX_SIZE = 90px;

```

Ensures mobile personalization does not break layout.

4. **Mobile-Safe Fitts' Law Behavior**

- Use gentle personalization

- Slightly enlarge top keys

- Keep positions grid-based

---

## Phase 2 – Mobile UX: Compact Mode & Interactions

### Goal

Make mobile typing **comfortable and realistic**.

### Steps

1. **Compact Mode Toggle**

- 3 rows + function row

- Hide advanced UI

2. **Long-Press Alternate Characters**

- e.g., `.` → `...`, `?`, `!`

3. **Basic Gestures**

- Swipe backspace → delete word

- Long-press space → move cursor

---

## Phase 3 – Groq-Powered Adaptive Suggestion Strip

### Goal

Dynamic, context-based suggestions above the keyboard.

### Steps

1. **UI Component: SuggestionStrip**

- Displays 3–5 suggestions

- Tap → inserts suggestion

2. **Backend Endpoint: `/api/v1/suggestions`**

- Sends:

```json

{

"text": "...",

"context": "code/email/chat"

}

```

- Backend → Groq → suggestions

3. **Trigger Logic**

- On pause (500–800 ms)

- On space or punctuation

---

## Phase 4 – Groq-Powered Templates & Snippets

### Goal

Offer quick templates/snippets based on context.

### Steps

1. **"Templates" Button**

- Email: formal lines

- Code: snippets

- Chat: casual reply patterns

2. **Backend Endpoint: `/api/v1/templates`**

- Groq generates 2–4 templates

3. **Insertion Mechanism**

- Tap template → insert at cursor

---

## Phase 5 – Groq Smart Assistance (Tone, Syntax, Rewrites)

### Goal

Provide intelligent rewriting and fixes.

### Steps

1. **"✨ Assist" Button**

- Pass selected text / sentence / snippet

2. **Backend Endpoint: `/api/v1/assist`**

- Email: tone improvement

- Code: missing bracket/semicolon hints

- Chat: expressive rewrite

3. **Frontend Dialog**

- Show original + improved version

- Replace/cancel options

---

## LLM Principle for Entire Project

> **Wherever LLM behavior is required, we use Groq.**

This includes:

- Suggestions

- Template generation

- Code / email / chat rephrasing

- Smart assistance

---

# End of Document